## Slide 1
MINISTRY OF JUSTICE DIGITAL TRANSFORMATION
Executive Steering Committee Update
Meridian Strategy Partners | Confidential | September 30, 2026
Fictional placeholder data — internal project simulation

## Slide 2
Agenda
1
Engagement recap & objectives
2
Current-state diagnostic findings
3
Future-state scenario comparison
4
Recommendation & investment impact
5
Implementation roadmap & next steps

## Slide 3
Engagement Recap
Ministry of Justice Digital Transformation | Aug 2026–Mar 2027
5
Directorates in scope
1.9
Avg. digital maturity score (current, of 5)
15
Core systems & processes reviewed
8
Weeks to recommendation
Objective: Design an implementation-ready future-state digital operating model for the Ministry of Justice that modernizes core case-management and registry systems, expands citizen self-service, and reduces reliance on paper-based and legacy mainframe processes while managing cybersecurity and data-protection risk.

## Slide 4
Diagnostic Findings
Legacy mainframe dependency
Core case-management (Net HaMishpat) and Land Registry (Tabu) systems run on 1990s-2000s mainframe technology with no active vendor support.
Paper-based bottlenecks
12 of 15 core citizen-facing processes still require an in-person visit, wet-ink signature, or manual document scanning at some stage.
Fragmented system landscape
32 systems across 5 directorates with minimal API interoperability, driving duplicate data entry and reconciliation effort.
Uneven cybersecurity posture
Directorates score 2-4 (of 5) on cybersecurity maturity; legacy systems carry the highest exposure to data-protection risk.

## Slide 5
Future-State Scenario Comparison
Metric | A: Baseline | B: Phased | C: Accelerated
Legacy Systems Retired | 0 | 3 | 6
Citizen Services Digitized (of 12) | 0 | 7 | 12
Est. Program Cost | — | ~₪25M | ~₪46M
Citizen Wait-Time Reduction | 0% | 35% | 60%
Timeline to Implement | — | 14 months | 22 months
Fictional placeholder figures for project simulation purposes.

## Slide 6
Recommendation
Adopt Scenario B — Phased Modernization
Best balance of citizen service improvement (~35% wait-time reduction) against implementation risk, procurement timelines, and budget cycle constraints, within a manageable 14-month rollout.
₪25M
Total program investment
₪2.8M
Annual maintenance cost avoided
~9 yrs
Payback period
Next step: Steering Committee approval to proceed to vendor selection per Section 5 of the Project Charter.

## Slide 7
Implementation Roadmap
Q4 2026
Vendor Selection
RFP process and vendor selection for case management and registry platforms
→
Q1 2027
Pilot Rollout
Pilot deployment at 2 regional court sites; Tabu registry migration begins
→
Q1–Q2 2027
Phased Rollout
Staged rollout across remaining court sites and directorates
→
Q2 2027
Stabilization
30/60/90-day check-ins, citizen service adoption tracking, legacy system decommission
Confidential — Meridian Strategy Partners